ARMAX Engineering Ltd

Document No: AEL-ENG-SOP-001-A

Revision: a

date: 01 may 2025

Document Control Procedure

| Field | Details |
| --- | --- |
| Document Title | Document Control Procedure |
| Document No. | AEL-ENG-SOP-001-A |
| Revision | A |
| Date of Issue | 01 May 2025 |
| Document Owner | Document Controller |
| Department | Engineering |
| Approved By | T. Shugz – Project director |
| Next Review Date | 01 May 2026 |
| Classification | Controlled Document |

- Purpose

This document defines the process for creating, reviewing, approving, distributing, revising, and archiving controlled documents within Armax Engineering Ltd. It ensures that all documents are properly managed, current, and accessible to authorized persons.

- Scope

This procedure applies to all controlled documents issued by Armax Engineering Ltd, including but not limited to policies, procedures, work instructions, specifications, drawings, reports, plans, and forms. It applies to all departments and all personnel involved in document creation, management, and use.

- Definitions

| Term | Description |
| --- | --- |
| Controlled Document | A document whose revision status and distribution are managed under this procedure. |
| Uncontrolled copy | A printed or electronic copy that is not subject to update notification. |
| Revision | A formal change to an approved document resulting in a new version. |
| Document Register | The master list of all controlled documents and their current revision status. |
| Transmittal | A formal record used to track the issue of documents to recipients. |
| Obsolete Document | A document that has been superseded and is no longer valid for use. |

- Responsibilities

  - Document Controller

- Maintain the Document Register and ensure it is kept up to date.

- Assign document numbers in accordance with the Document Numbering System (AEL-GEN-SYS-001-A).

- Coordinate the review and approval process.

- Distribute approved documents and maintain distribution records.

- Archive superseded documents and ensure they are removed from active use.

  - Document Author

- Prepare documents in accordance with approved templates and formatting standards.

- Submit documents for review and approval through the Document Controller.

- Revise documents in response to review comments.

  - Reviewer / Approver

- Review documents within the agreed timeframe (maximum 5 working days).

- Provide written comments or approve the document without comment.

- Sign the approval record upon final approval.

- Procedure

  - Document Creation

- The author requests a document number from the Document Controller before commencing preparation.

- The document shall be prepared using the approved company template.

- The author completes the document, including title, document number, revision, date, purpose, scope, and content.

- Upon completion, the author submits the document to the Document Controller for initiation of the review process.

  - Review and Approval

- The Document Controller logs the document in the Document Register with status: ‘Under Review’.

- The document is distributed to the designated reviewer(s) with a deadline.

- Reviewers provide comments within 5 working days. Comments shall be submitted in writing.

- The author addresses all comments and updates the document accordingly.

- The revised document is resubmitted for approval.

- The approver signs the document or provides electronic approval. The Document Controller updates the register status to “Approved”.

5.3 Document Distribution

- Approved documents shall be distributed electronically via the company’s Document Management System or by transmittal.

- All distributions shall be recorded in the Document Register and on the associated Transmittal Sheet.

- Electronic copies shall be saved in the designated folder structure.

- Printed copies are deemed uncontrolled. All printed copies shall be stamped “UNCONTROLLED WHEN PRINTED”

  - Document Revision

- Any proposed change to a controlled document shall be raised with the Document Controller.

- The original document is revised using track changes or a new file, and the revision letter is incremented (A-> B -> C->).

- The revised document undergoes the same review and approval process described in Section 5.2.

- Upon approval, the Document Register is updated with the new revision details.

- The superseded revision is archived and marked “SUPERSEDED – DO NOT USE”.

5.5 Document Retention and Archiving

Controlled documents shall be retained for a minimum period of 7 years from the date of supersession or project close-out, whichever is later. Archived documents shall be stored in the Archive folder of the Document Management System and clearly labelled.

- Related Documents

| Doc No. | Title |
| --- | --- |
| AEL-GEN-SYS-001-A | Document Numbering System |
| AEL-ENG-REG-001-A | Document Register |
| AEL-ENG-TRM-001-A | Document Transmittal Template |

- Revision History

| Rev | Date | Description of Change | Prepared By | Approved By |
| --- | --- | --- | --- | --- |
| A | 01 May 2025 | Initial Issue | - Harold | T. Shugz |